AGILE SPRINT PLANNING DOCUMENT

RecipeHub – Recipe Management and Meal Planning System

Project Name: RecipeHub

Project Type: Web-Based Recipe Management and Meal Planning System

Development Methodology: Agile Scrum

Technology Stack: ASP.NET Core MVC, Entity Framework Core, SQL Server

Database: RecipeHubDb

- Introduction:

RecipeHub is a web-based recipe management and meal planning system designed to provide users with a centralized platform for discovering, managing, and organizing recipes.

The system allows users to browse and search recipes and provides registered users with additional features such as creating and managing recipes, saving favorite recipes, submitting ratings and reviews, and creating personalized meal plans.

The system uses a structured relational database to manage recipes, categories, ingredients, favorites, reviews, and meal-planning information. The database design includes entities such as Recipe, Category, Ingredient, RecipeIngredient, Favorite, Review, MealPlan, and MealPlanItem.

The project will be developed incrementally using the Agile Scrum methodology. The overall functionality will be divided into smaller sprints, with each sprint focusing on a specific set of features. Completed features will be tested and reviewed before proceeding to the next sprint.

- Objectives

The main objectives of the RecipeHub project are:

- To provide a centralized platform for browsing and managing recipes.

- To allow users to search and discover recipes easily.

- To allow registered users to create, update, and manage their own recipes.

- To organize recipes using categories and ingredients.

- To allow users to save recipes as favorites.

- To allow users to provide ratings and reviews for recipes.

- To allow users to create and manage personalized meal plans.

- To maintain recipe and user-related information using a structured relational database.

- To provide a user-friendly and responsive web interface.

- To develop and test the system incrementally using Agile Scrum methodology.

- Product Backlog

| ID | Product Backlog Item | Description | Priority |
| --- | --- | --- | --- |
| PB-01 | Project Setup | Set up the ASP.NET Core MVC project, Entity Framework Core, and database connection. | High |
| PB-02 | User Registration and Login | Allow users to register, log in, and securely manage their accounts. | High |
| PB-03 | Recipe Browsing | Allow users to view and browse available recipes without requiring an account. | High |
| PB-04 | Recipe Search | Allow users to search and filter recipes. | High |
| PB-05 | Category Management | Organize recipes into different categories. | Medium |
| PB-06 | Recipe Management | Allow registered users to create, edit, view, and delete their own recipes. | High |
| PB-07 | Ingredient Management | Manage ingredients and associate them with recipes. | High |
| PB-08 | Favorite Recipes | Allow registered users to add and remove recipes from their favorites. | Medium |
| PB-09 | Reviews and Ratings | Allow users to provide ratings and reviews for recipes. | Medium |
| PB-10 | Meal Planning | Allow registered users to create and manage meal plans. | High |
| PB-11 | Meal Plan Items | Allow users to assign recipes to specific dates and meal types. | High |
| PB-12 | Validation and Error Handling | Validate input and display appropriate error messages. | High |
| PB-13 | User Interface | Develop a clear, consistent, and responsive MVC interface. | Medium |
| PB-14 | Testing | Test the major features and fix identified defects. | High |
| PB-15 | Final Integration and Submission | Integrate all modules, perform final testing, complete documentation, and prepare the project for submission. | High |

- Sprint Planning

| Sprint | Duration | Dates | Main Focus |
| --- | --- | --- | --- |
| Sprint 1 | 2 Days | 17–18 August 2026 | Project setup, database integration, and authentication |
| Sprint 2 | 2 Days | 19–20 August 2026 | Recipe, category, and ingredient management |
| Sprint 3 | 3 Days | 21–23 August 2026 | Favorites, reviews, ratings, and meal planning |
| Sprint 4 | 2 Days | 24–25 August 2026 | Integration, testing, bug fixing, and final submission |

Sprint 1 — Project Foundation

Dates: 17–18 August 2026

Sprint Goal:
Set up the application foundation and establish the connection between the ASP.NET Core MVC application and the RecipeHub database.

Planned Tasks:

- Create the ASP.NET Core MVC project.

- Configure Entity Framework Core.

- Configure the SQL Server database connection.

- Create the required entity models.

- Configure the application's DbContext.

- Configure ASP.NET Core Identity for user registration and login.

- Test the application-to-database connection.

Backlog Items:

- PB-01 Project Setup

- PB-02 User Registration and Login

Expected Deliverable:
A functioning ASP.NET Core MVC application connected to the RecipeHub database with basic user authentication.

Sprint 2 — Recipe Management

Dates: 19–20 August 2026

Sprint Goal:
Implement the core recipe management functionality.

Planned Tasks:

- Implement recipe listing and recipe details.

- Implement recipe search and filtering.

- Implement category management.

- Implement ingredient management.

- Implement recipe creation.

- Implement recipe editing.

- Implement recipe deletion.

- Add validation for recipe information.

Backlog Items:

- PB-03 Recipe Browsing

- PB-04 Recipe Search

- PB-05 Category Management

- PB-06 Recipe Management

- PB-07 Ingredient Management

Expected Deliverable:
Users can browse, search, and manage recipes with their associated categories and ingredients.

Sprint 3 — User Features and Meal Planning

Dates: 21–23 August 2026

Sprint Goal:
Implement personalized features for registered users.

Planned Tasks:

- Implement adding and removing favorite recipes.

- Implement recipe ratings.

- Implement recipe reviews.

- Create meal plans.

- Add recipes to specific meal-plan dates.

- Assign meal types such as breakfast, lunch, and dinner.

- Validate user-specific operations.

Backlog Items:

- PB-08 Favorite Recipes

- PB-09 Reviews and Ratings

- PB-10 Meal Planning

- PB-11 Meal Plan Items

Expected Deliverable:
Registered users can manage favorites, review recipes, and create personalized meal plans.

print 4 — Testing and Finalization

Dates: 24–25 August 2026

Sprint Goal:
Integrate all completed modules, identify and fix defects, and prepare the project for final submission.

Planned Tasks:

- Integrate all application modules.

- Perform functional testing.

- Test authentication and authorization.

- Test recipe CRUD operations.

- Test favorites and reviews.

- Test meal-planning functionality.

- Fix identified bugs.

- Improve validation and error handling.

- Perform final UI improvements.

- Complete project documentation.

- Prepare the final project for submission.

Backlog Items:

- PB-12 Validation and Error Handling

- PB-13 User Interface

- PB-14 Testing

- PB-15 Final Integration and Submission

Expected Deliverable:
A tested and integrated RecipeHub application ready for final demonstration and submission by 25 August 2026.